## Slide 1: Agile vs Waterfall
BY Adam Benoit

## Slide 2: Scrum Agile team
1 Product owner
1 Scrum Master
Developers and Testers
A good rule of thumb when talking about a size of a team is to be no bigger than 2 large pizzas to feed.

## Slide 3: Product Owner
Main goal is to maximize the value of the work being done from the members of the team to make a superior product
Communicating to the customer or stakeholders directly on updates and communicating all feedback to the team
They do this by communicating the product goals and requirements through meetings and organizational tools like user stories
They also review and maintain the backlog and prioritizes tasks so that the team knows what is a higher importance to complete

## Slide 4: Scrum Master
Makes sure everyone is effectively using and implementing the scrum framework for full effectiveness
They may assist in coaching individual members of the team or training a group about self management or scrum adoption
They monitor all scrum events and make sure they stay on track while also positive and productive
Monitor that everyone working and assist struggling members of the team or pairing up members to better utilize resources.

## Slide 5: Developers and Testers
To develop the product and have clearly defined testing protocols that ensure a quality product
Being flexible to adapt plans to meet new customer requests and requirements
Working in a professional manner while holding others to that same standard

## Slide 6: Phases of SDLC inside of Agile
Analysis
Collaborate with client/stakeholders
Gather Requirements
Design
Define technologies, limitations, time frames and budget
Development
Development of code begins
Functionality is broken up into smaller increments

## Slide 7: Phases of SDLC inside of Agile
Testing
Is continually done along side with Development.
Process for identifying and mitigating reported defects and issue tracking.
Deployment
Testing and development has completed and product is ready to be released to client.
Maintenance
Developers and the rest of the scrum team must be ready to implement new features and requests from stakeholders as they come up.

## Slide 8: waterfall development
In a waterwall development structure one main difference would eb that the all testing of the product is done at the end giving little time for adjustments
Also This approach allows for no adjustments after the planning phase has completed
Meaning the adjustment the agile method allowed us to complete when asked to have a more health and wellness vacation focus the waterfall would not allow for that adjustment

## Slide 9: waterfall approach or an agile approach?
Factors I would be choosing to pick would be based on size and time to complete project. If the project is smaller and only going to be a few weeks maybe a waterfall method might be optimal. But for a projects that is going to involve a lot of parts and stretch over months then the flexibility of the agile is to much to pass up. Things are always changing and like in our project when we had to take another approach with the health and wellness focus you need to account for that potential flexibility.

## Slide 10: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Shapiro Library. Retrieved 2022, from https://web-p-ebscohost-com.ezproxy.snhu.edu/ehost/ebookviewer/ebook/bmxlYmtfXzkzNzAwOV9fQU41?sid=8c26cfd1-0ac7-4951-8824-2b2c0026c59a@redis&vid=0&format=EB&rid=1
Schwaber, K. (2020). The 2020 scrum GUIDETM. Scrum Guide | Scrum Guides. Retrieved August 2022, from https://scrumguides.org/scrum-guide.html#scrum-team